# Weekly Report: Week 1

Forecasting AI Data Center Power Demand · 30 Sep to 2 Oct 2026

Oct 1, 2026 · @aryan

## 1. Work done

Week 1 is complete: setup, data access, quantum warm-up, literature and proposal are all finished.

Infrastructure

- Repository with the standard structure (configs/, data/, docs/, notebooks/, src/, experiments/); data and papers are excluded via .gitignore. Commits: [add commit links]

- Conda environment dcpower (Python 3.11, conda-forge); requirements.txt and requirements.lock (154 packages) committed. Verified: torch 2.14.1, pennylane 0.45.1, polars 1.44.2.

- Weights & Biases project datacenter-power-forecasting with two logged runs, setup-test and pennylane-sine-warmup. [add run links]

- Data access confirmed: the public S3 bucket was listed without an account, and the exact prefix s3://mit-supercloud-dataset/datacenter-challenge/202201/ is recorded in README.md.

Quantum warm-up

- notebooks/01_pennylane_warmup.ipynb: a 4-qubit circuit (AngleEmbedding + StronglyEntanglingLayers) wrapped as a PyTorch layer and trained inside a hybrid model on a sine regression.

Literature

- 26 of 28 papers archived; 2 are pending university access (Colangelo et al., Nature Energy; QMI 2026).

- Ten structured summaries in docs/literature.md: MIT Supercloud, Alberta, grid-impacts review, Bowles et al., Kaseb et al., QRC, PI-DLinear, foundation-model leakage, Cerezo et al., Adaptive Conformal Inference.

Proposal

- Draft written in English and Persian: motivation, four research questions, data, methods, evaluation protocol, related work, timeline, outputs and questions for the supervisor.

## 2. Key figure and finding

The warm-up loss fell from 0.629 to about 0.0000 over 100 epochs (37 parameters, seed 42). This only shows the pipeline works; it is not evidence of any quantum advantage.

The main finding from the reading: the closest prior work (PI-DLinear) uses the same data at the same 1-minute resolution, and neither it nor the Alberta paper reports a naive baseline, ramp-specific errors, uncertainty or a control application. These gaps define our contribution.

## 3. Blockers and decisions

All three blockers are solved. The planned lineage check is also done.

Blockers (solved)

- The router DNS could not resolve the pip download host; a VPN is required for installs and downloads.

- The VPN truncates any single HTTP download at 8 MiB; larger files need chunked Range requests or a browser download.

- The default conda channel failed silently on a terms-of-service prompt; resolved by using conda-forge only.

Decisions

- Zero-shot foundation models (Chronos, TimesFM, Toto) are reported as secondary results with a data-leakage caveat, because our test period precedes every model's pre-training cutoff.

- Conformal prediction: report static split, rolling-window split and ACI. For 5 and 15-minute horizons ACI uses delayed updates that its published guarantee does not cover.

- Quantum comparison: strong tuned classical baselines plus a same-architecture classical control and an entanglement ablation; every quantum variant is logged.

- Raw and processed MIT Supercloud data are never committed (CC BY-NC-ND 4.0).

Agenda collected for Meeting 1

- Alberta results (1 s, 300-step window, 90 s horizon) are not comparable to our protocol (1 min, 60 steps, 1, 5 and 15 min).

- Add DLinear and NLinear to the benchmark; decide the look-back length after the ACF.

- Thesis format, co-authorship and target venue.

Lineage check (done)

- The foundation-model lineage table was checked: no match for MIT Supercloud or PM100 among 401 datasets. Only the Alibaba and Borg cluster traces appear (pre-training data for Toto and Moirai, not for Chronos or TimesFM), so zero-shot results stay secondary with a caveat. Recorded in docs/literature.md.

## 4. Plan for next week (Week 2)

Week 2 builds the one-command data pipeline and ends with Meeting 1.

- Download slurm-log.csv and one GPU job file; confirm column names and whether timestamp is absolute.

- Download a one-to-two-month subset and write src/data/build_series.py (sum job power, resample to 1 minute, save Parquet).

- Data-quality report and exploratory analysis: daily and weekly patterns, ACF and PACF, power-change distribution, ramp threshold from training data only, covariate correlations.

- Finalize the proposal and prepare Meeting 1 at the end of Week 2.